MANILA CENTRAL UNIVERSITY

Caloocan City

BACHELOR OF SCIENCE IN INFORMATION TECHNOLOGY

Progress Report

AY(______ - _____)

Name of Student  : __________________________________________     Date Range : _____________________________________

CAPSTONE Title: __________________________________________

| Task | Date given/ Deadline | Accomplished base from Task | Date accomplished | Presented to | Verified by: | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Migrate the ability to add, remove or edit the category, size, and addons into settings tabs | Date given: 6/9/25 Deadline: 13/9/25 | Task accomplished: Migrated the category, prices and addons into settings tab. | Finished task (in 2 weeks) date accomplished: 9/9/25 |  | Technical adviser |  |
| Make the orders tab for the admin page into transactions tab to track the transaction made by the cashier page | Date given: 6/9/25 Deadline: 13/9/25 | Task accomplished: Removed the Mcdo style ordering from the admin page into the transactions tab where it holds the table for the transactions made from the cashier page. (WIP) | Finished task (in 2 weeks) date accomplished: 11/9/25 |  | Technical adviser |  |
| Make the login page functionable to redirect the admin into the admin page and the cashier into the cashier page | Date given: 6/9/25 Deadline: 13/9/25 | Task accomplished: Made the login page direct the admin user into the admin page and cashier user into the pending cashier page | Finished task (in 2 weeks) date accomplished: 12/9/25 |  | Technical adviser |  |
|  | Date given: 20/5/25 Deadline: 6/9/25 | Task accomplished: Made the system work on an actual database, added a transaction log to track events that happen in the system, and made the ordering into a mcdonald style pindot pindot. | Finished task (in 2 weeks) date accomplished: 29/8/25 |  | Technical adviser |  |